| ### Background - There are occasions when developers have damaged server builds before Web Services can set up the DEV framework in Work Package 4. Developers gain access to DEV servers at the end of Work Package 3, break the configuration, and cause rework for Web Services and the Hosting Team. - How and when customers are given access to DEV is an ongoing, unresolved problem in infrastructure process. |  | ### Proposal - Project Liaison will complete all steps necessary to prepare the security group for setup. - Hosting Team will build the DEV server without the security group. - Web Services will put the security group onto the DEV server when they have completed their work in WP4. - Web Services will inform the customer and the Project Liaison when the DEV server is ready for use. Justification: - Per RACI principles, the person Responsible (the doer) and/or Accountable (the one who has final approving authority/is answerable to the correct completion of the task) must administer the task. In this case, there are two conditions that apply to justify the proposal: Criteria 1: Only Web Services knows the right time to provision the security group. Criteria 2: WAI has the authority (rights) to apply the security group to the server. Neither the Hosting Team nor the Project Liaison meets both criteria and should, therefore, not be responsible for the correct completion of the task. |
| --- | --- | --- |
| ### Current Conditions - Eg. 1 - User gained access to DEV server and broke Siteminder before Web Services was finished configuring it. - E.g. 2 - User was given a DEV database and access to the server before Web Services could configure the web components. Developers had already landed code on the system in the wrong directory. Significant rework was required to fix it. - Current SIP procedure is the following: - Project Liaison collects access requirements from the customer in the design requirements meeting. - Project Liaison submits requests to Account Management and/or the Hosting Team to create the needed security groups and to add the appropriate users to them. - Hosting Team builds the servers and applies the Security Group to DEV. - Project Liaison tells customer that the server is built but cannot be used until WAI completes WP4. - Web Services completes web server configuration and tells the customer that it is ready to be used. - Problems found with the process: - Project Liaison forgets to tell the customer not to use the server until WP4 is finished or developer logs in to the server on their own without telling anyone. - No consensus within IT about when to add Security Groups. Nobody wants ownership of the task. - Assigning the task to Hosting Team puts the DEV server at risk of being damaged and requiring repair. - Dividing the steps too discretely among multiple people causes more defects and waste. |  |  |
|  |  | ### Plan What:; When:; Who:. Meet to discuss problem and proposal; 4/15; Web Services Manager Web Services Lead Process Lead (Dave Molinari). Document updated solution; 4/15 - 4/27; Process Lead (Dave Molinari). Present solution to Process Team; 4/28; Process Lead (Dave Molinari). Train relevant stakeholders; 4/28 - 4/30; Web Services Lead Solutions Architect Hosting Team. Launch new process; 5/1; Process Lead (Dave Molinari). ### Follow Up - Web Services will report any defects with the new process, i.e. whether they receive WP4 ticket withouts security group listed in the bill of materials. - Project Liaisons will report any problems with process flow or feedback from the customer. - An agenda item can be brough to the Process Team meeting at any time to discuss any improvements to the process. |
| - Analysis – RACI Chart Task; PL; AM; Hosting; Web Services; PM; Developer. Collect user requirements; R; I; C; A; C. Leverage existing access (if applicable); R; C; C; A; C. Create security group name; R; A; C; C. Submit ticket to request security group; A/R; I. Create security group; C/I; A/R. Add users to security group; C/I; A/R. Build server; I; A/R; I; I; I. Apply security group to DEV server; C/I; A/R; I; I. Configure web components on DEV; I; A/R; C/I; C/I. Turn web server over to customer; I; A/R; I; I. |  |  |